## Slide 1: Sprint 1 Presentation

## Slide 2: What we’ve done so far
Database
Web Service
Android App
Desktop Website

## Slide 3: Database

## Slide 4: Web Service

## Slide 5: Android App

## Slide 8: Desktop Website

## Slide 10: Apple App

## Slide 11: Acceptance?
Ask Questions
  See all the Q's from the database
  Pick a Q
  Some confirmation that it was successfully submitted
Answer Questions
  Can enter a nickname
  Get the current question
  Input an answer
  Some confirmation that it was successfully submitted

## Slide 12: What we’re doing later
Sprint 2:
  Display Questions
  Select Displayed Answers
  See if answer is chosen
  Ask questions with images
Sprint 3:
  Vote on answers
  See if answer is correct
  Add and edit questions
  Work on graph functionality
  Functions to clear unneeded data from the database

## Slide 13: Current issues to fix
Validating inputs on the android app; Nicknames, teacher IDs
Expand code for more general cases
Expand database for more functionality
Organize code for readability